## Slide 1
WEEK 02
PROJECT WORK
Weekly Progress
Report
Recycling Injection Machine & 3D Printed Tool Optimization
PARTNER
Plastic Cup
(PET Kupa)
DATE
24 Feb 2026
PHASE
Specification
Budapest University of Technology and Economics · Dept. of Machine and Product Design · Dr. Viktor Gotthard
Abed Alrahman Marai
Emir Sukru Birdal
Bashar Darwazeh
Ingynn Khet
Nomin-Erdene Tsogt

## Slide 2
WEEK 01 AGENDA
01
Task Clarification
Understanding the brief, partner discussion, defining scope
02
Market & Literature Research
Existing solutions, competitor analysis, state of the art
03
Project Management Setup
Team roles, GANTT chart, milestone planning
04
Next Steps
Tasks for next week
Project Work · Week 01 · BME GT3

## Slide 3
01 | Task Clarification
INDUSTRIAL PARTNER
Plastic Cup / PET Kupa
Hungarian environmental NGO focused on river clean-up campaigns and recycling education. Works with the Precious Plastic open-source platform.
Websites: petkupa.hu | riversaver.eu
TASK OVERVIEW
Task #1
Recycling injection machine optimization – learn operation, troubleshoot, create problem map, propose improvements.
Task #2
3D printed injection tool optimization – assess current status, troubleshoot mold issues, redesign & optimize for production.
⚑ Both tasks require: learn & test → problem map → redesign → 3D model → 2D drawings → documentation
Project Work · Week 01 · BME GT3

## Slide 4
02 | Market & Literature Research
Precious Plastic
Ecosystem
Open-source injection molding machine designs
Community-built tools & documentation
Injection v3 & v4 – known limitations
3D-printed mold feasibility studies
Injection Molding
State of the Art
Clamping force requirements for HDPE / PP / PET
Mold temperature & cycle time benchmarks
Small-scale desktop injection solutions
Key failure modes (flash, sink, short shot)
Competitor
Products
Holipress, Hozpot (low-volume injection)
Precious Plastic Universe machine catalog
RepRap-derived injection machines
Commercial micro-injection options
Project Work · Week 01 · BME GT3

## Slide 5
03 | Project Management Setup
TEAM ROLES
Abed Alrahman Marai
Overall coordination, communication with industrial partner
Abed Alrahman Marai
Emir Sukru Birdal
Bashar Darwazeh
Machine, Material & Mold analysis
Ingynn Khet
Nomin-Erdene Tsogt
Market & Literature research
GANTT CHART – KEY MILESTONES
W1
W3
W5
W7
W9
W11
W13
Task clarification & research
SPEC
Requirements + GANTT
SPEC
Function structure + morphological matrix
CONCEPT
Concept development & decision
CONCEPT
3D modelling + detail design
DESIGN
Documentation + 2D drawings
DOC
Mid
Final
Project Work · Week 01 · BME GT3

## Slide 6
04 | Tasks for Next Week
✔ COMPLETED THIS WEEK
Initial task clarification & scope definition
Market overview: Precious Plastic ecosystem
Literature review: small-scale injection processes
Team formed: roles & leader assigned
GANTT chart draft created
→ TASKS FOR WEEK 03
Discussion with industrial partner (Plastic Cup)
Discuss the spec of the injection machine with the partner
Problem map creation
Document identified issues: mechanical, thermal, usability
Requirements list (draft)
Quantified baseline, interval & wish-level requirements
Concept sketches
Freehand sketches of possible improvement directions
Project Work · Week 01 · BME GT3

## Slide 7
WEEK 03
PROJECT WORK
Weekly Progress
Report
Recycling Injection Machine & 3D Printed Tool Optimization
PARTNER
Plastic Cup
(PET Kupa)
DATE
03 March 2026
PHASE
Information Collection
Budapest University of Technology and Economics · Dept. of Machine and Product Design · Dr. Viktor Gotthard
Abed Alrahman Marai
Emir Sukru Birdal
Bashar Darwazeh
Ingynn Khet
Nomin-Erdene Tsogt

## Slide 8
Parameters to Consider
Project Work · Week 03 · BME GT3
Pressure During Injection:
To prevent mold failure, the mold must be designed to withstand the pressure generated by the custom injection machine.
Type of print:
Considering that there are multiple options for the printing of the mold we must find the suitable option(FDM, resin, ect.)
Expected production volume:
Since this parameter is directly connected to the tool life we should have an average number. 3D printed resin molds typically degrade after 10 to 100 shots due to thermal fatigue and mechanical wear during ejection.
Desired tool geometry:
Considering the response we got from Mr.Tamas that they are using shredded HDPE mainly we will have to consider the tool geometry we can achieve within the range of 190-210°C.
Budget and cost:
Due to low life expectancy of the 3D printed molds we need to find suitable cost efficient material.

## Slide 9
Comparison of FDM and Photopolymer
Both of the options has been around long enough where there has been lots development and research. Resin printing has been favoured by the industry but advancements are still being made in FDM printing considering injection molding
Project Work · Week 03 · BME GT3
FDM Printing:
Manufacturing with fdm printing is much easier with very little training needed. For post processing unless extra detailed is desired it can be used immediately after printing.
Photopolymer Printing:
In this type of printing we can not only consider the printing itself. Post process of photopolymer printing is as important as the printing itself. In general photopolymer printing consists of 3 main steps.
Printing→ Washing→ Curing
All 3 of these steps require their own tools and equipments. Which has to be monitored and used by trained personel. Material used is toxic and releases fumes during printing. Main limiting factor of this type of printing is the print size.
Depending on desired quality sanding might be needed to get rid of print lines. Main limiting factor would be filament cost.